# Business Case — 2026 Alma Security CSF Assessment

Document date: December 2025 Prepared by: Steve Mercer, Director, Internal Audit Executive sponsor: Priya Raman, Audit Committee Chair Management sponsor: Gerry Callahan, CISO Decision body: Audit Committee of the Board

This is a fictional artifact created for educational purposes by Simply Cyber Academy. Canonical facts: see ASSESSMENT_CATALOG/0_Methodology/Alma-Fact-Sheet.md.

## 1. The Ask

The Audit Committee is asked to approve a recurring annual NIST CSF 2.0 assessment of Alma Security’s cybersecurity program, executed quarterly by Internal Audit, at a FY2026 cost of $142,000, with first fieldwork beginning January 1, 2026 and the first report (IA-2026-001) issued by March 20, 2026.

## 2. Why Now

- Series B governance conditions (Feb 2025). The financing terms require a standing Internal Audit function and periodic independent evaluation of the security program. This assessment is how that obligation is met for cybersecurity.

- Post-incident credibility. After the two 2024 incidents (INC-2024-01 S3 exposure; INC-2024-02 SSH key compromise), management rebuilt the security program under a new CISO. The board currently has no independent evidence of whether that rebuild works — only management’s own KPI reporting.

- Enterprise sales and the Apple Passkeys integration (June 2026). Enterprise customers and the Passkeys partnership both demand demonstrable security maturity. An assessed CSF profile with quarterly trend data is directly usable in customer due-diligence responses.

- Trust recovery is measurable only if independently scored. Public trust (goal: 90%+ by January 2027) is Alma’s most exposed metric; independently assessed progress is more credible than self-attestation.

## 3. Scope

- Framework: NIST CSF 2.0, all six functions (GV, ID, PR, DE, RS, RC).

- Population: the 38 in-scope control implementations in alma-controls.csv (40 assessed implementations in Q1), spanning AWS production/staging, the Redwood City Windows domain, and corporate SaaS.

- Cadence: quarterly scoring cycles across CY2026; Q1 fieldwork Jan 1 – Mar 10, 2026.

- Method: Examine / Interview / Test per the Scoring Rubric and Methodology, scored on the 0–10 rubric against board-approved targets.

- Out of scope: financial reporting controls, satellite co-working spaces, customer-side product configuration.

## 4. Cost

| Line | FY2026 |
| --- | --- |
| Internal Audit staff allocation (Mercer 0.35 FTE, Garza 0.50 FTE) | $96,000 |
| External technical testing support (sampling-based re-performance, Q2 and Q4) | $28,000 |
| Independent QA review (D. Whitfield, per-report) | $12,000 |
| Tooling and evidence management (ServiceNow module, workpapers) | $6,000 |
| Total | $142,000 |

For context: $142K is 2.7% of the FY2026 security budget ($5.3M) and roughly 0.75% of the revenue at risk in a repeat trust incident (FY2024’s incidents coincided with churn that cost an estimated $2.1M in ARR).

## 5. Alternatives Considered

| Option | Cost | Why not |
| --- | --- | --- |
| External firm, annual point-in-time assessment | $180–250K/yr | No quarterly cadence; no internal capability built; exceeds Series B intent (standing IA function) |
| Self-assessment by the security team | ~$40K effort | Fails independence — the team would grade its own rebuild; unusable for board assurance and customer due diligence |
| Defer to 2027 (post-SOC 2) | $0 now | Leaves the board without independent security evidence through the Passkeys launch and Europe expansion — the highest-exposure year in company history |

## 6. Benefits and Success Measures

- Independent, quarterly, board-reported scoring of the security program against explicit targets (first cycle: overall target 5.0 — Minimally Acceptable).

- A findings pipeline with management-owned action plans and tracked remediation (High findings remediated within 90 days).

- Reusable assurance artifact for enterprise due diligence and the Passkeys partner review.

- Trend evidence for the trust-recovery narrative (TTD 81h → 9h already; target <4 min by Jan 2027).

## 7. Risks of the Assessment Itself

Assessment fatigue on a 15-person security team (mitigated by sampling and quarterly spread); scope creep into SOC 2 preparation (mitigated by the scope statement); independence impairment (mitigated by the safeguards in the Independence Statement).

## 8. Decision Requested

The Audit Committee is asked to vote to:

- Approve the 2026 Alma Security CSF Assessment as scoped (§3) and budgeted (§4).

- Adopt the 0–10 scoring rubric and methodology as the assessment standard.

- Direct management to remediate High-rated findings within 90 days of report issuance, with status reported at each committee meeting.

Requested approval date: December 18, 2025 committee meeting.